ELABS — Advanced Laboratory Inventory Management & LMS Platform

Department of Electrical & Information Engineering, Faculty of Engineering, University of Ruhuna
Team Members: Harsha (Frontend)  •  Priyan (Backend)  •  Pamudu (Vision & Hardware)  •  Imal (AI Specialist)    |    Submission Deadline: 30 September 2026

Sprint 1: Inventory Architecture, Normalized Schema & Core Authentication

- Frontend (Harsha): Set up Next.js App Router monorepo (`packages/web`); created UI design system, technician/student dashboard layouts, and inventory navigation framework.

- Backend (Priyan): Developed Express TypeScript API (`packages/api`); architected MySQL schema with normalized inventory tables (`inventory_items`, `borrow_transactions`, `labs`); implemented JWT auth and RBAC roles.

- Vision & Hardware (Pamudu): Configured OpenCV image processing pipeline for optical barcode/tag frame ingestion; calibrated camera resolution and lighting normalization for laboratory benches.

- AI Engine (Imal): Configured FastAPI service (`packages/ai`); built SQLAlchemy connection pooling to MySQL inventory tables; established baseline local LLM inference client via Ollama.

Sprint 2: Core Equipment Registry & LMS Academic Integration

- Frontend (Harsha): Built Equipment Catalog interface with category filters (Measurement, Power Supplies, Oscilloscopes); created LMS Course Hub for lab practical module registration.

- Backend (Priyan): Implemented RESTful inventory endpoints (`/inventory/items`); developed barcode query routing (`/items/barcode/:tag`) and category-based item filtering per laboratory.

- Vision & Hardware (Pamudu): Built real-time 1D/2D optical barcode and QR tag reader for equipment labels (`elabs_tag`); tested tag recognition under varying laboratory lighting conditions.

- AI Engine (Imal): Created deterministic regex intent classifier and parameterized SQL query generator for zero-hallucination equipment availability checks and lab schedule queries.

Sprint 3: Borrow Workflows, Real-Time Messaging & Assessment Engine

- Frontend (Harsha): Developed initial check-out modal, interactive student practical checklists, and Socket.IO chat interface (`/messages`) between students and lab technicians.

- Backend (Priyan): Built transactional borrow request endpoints; added Socket.IO real-time event broadcaster for inventory status updates; implemented assessment grading and report uploads.

- Vision & Hardware (Pamudu): Integrated ByteTrack tracking for lab entry/exit monitoring; deployed YOLOv8-pose skeleton estimation for laboratory area presence and technician counter activity.

- AI Engine (Imal): Built RAG (Retrieval-Augmented Generation) document indexing pipeline; vectorized PDF equipment manuals and experiment procedure guides for semantic retrieval.

Sprint 4: Smart Inventory Hub, Barcode Automation & Cloud Hosting Deployment

- Frontend (Harsha): Deployed Smart Inventory Hub (`/inventory`) with status badges (Available, Borrowed, Maintenance, Overdue), technician issue-station with instant student index lookup (`EG/2022/xxxx`), in-browser Barcode/QR camera scanner (`html5-qrcode`), and production Cloudflare Edge Network HTTPS deployment with zero Mixed Content issues.

- Backend (Priyan): Engineered atomic inventory transaction engine (multi-item check-outs, returns, state transitions) with real-time Socket.IO alerts; implemented full `audit_logs`; deployed production cloud MySQL on TiDB Cloud Serverless with TLS/SSL encryption and containerized API gateway.

- Vision & Hardware (Pamudu): Built optical equipment verification station: automated scanning of equipment barcode tags (`elabs_tag`), optical check of returned instrument presence, and laboratory benchtop equipment tracking.

- AI Engine (Imal): Delivered natural language inventory assistant with dynamic student context injection (active borrows, due dates, course practicals); built hybrid RAG engine retrieving equipment operating specs and calibration procedures from manuals with SSE token streaming.

Sprint 5: Technician-Supervised Workflows, Group Scheduling, Master Timetable & Safety Hub

- Frontend (Harsha): Delivered interactive Excel-style Master Timetable workbook (formula bar, cell coordinates, CSV export); built 6th-semester EE student group manager (EE1-EE11); implemented group-isolated timetable and notifications; engineered practicals catalog with prerequisite checklists, PDF lab manual viewer, and staff document upload modal; redesigned barcode camera scanner with high-precision reticle viewfinder; integrated authentic department laboratory photography.

- Backend (Priyan): Engineered strict 2-step equipment borrowing pipeline (student borrow request -> technician verification & approval) with outside-lab loan authorization; developed 6th-semester student auto-partitioning engine (75 students into 11 balanced groups); implemented multi-party real-time notification engine with automated due-date reminders; created multi-semester schedule matrix (/academic/semesters/all/timetable) for administrators.

- Vision & Hardware (Pamudu): Enhanced optical tag acquisition algorithms with adaptive lighting contrast filtering; tested high-speed camera scanning accuracy across diverse equipment surfaces and curved cables; calibrated barcode viewfinder alignment for mobile and webcam sensors.

- AI Engine (Imal): Updated deterministic inventory SQL generator to support request states (PENDING_APPROVAL, APPROVED, REJECTED) and outside-lab loan queries; indexed 6th-semester lab manual safety procedures and prerequisite requirements into ChromaDB RAG vector store for instant student safety queries.

ELABS Monorepo Project  •  Department of Electrical & Information Engineering  •  Project Summary Document